Probabilistic Thinking Course Build Checklist · Claude Code Edition

6 sections · 46 tasks · Priority coded P0 (ship-blocker) → P2 (nice-to-have) · Drop this file in your project folder and open with Claude Code

1 — Marketing Website

Convert the HTML mockup to a deployable site. Wire up Stripe CTA. Host on Vercel.

|  | # | Task | Notes / Claude Code hints | Pri |
| --- | --- | --- | --- | --- |
| ☐ | 1.01 | Export marketing site HTML to standalone deployable file | File built in this session — move to /public/index.html | P0 |
| ☐ | 1.02 | Replace 'Enroll Now' button with Stripe Checkout link | stripe.com → create Payment Link → paste URL into button onclick | P0 |
| ☐ | 1.03 | Add <meta> SEO tags and Open Graph image | og:title, og:description, og:image for LinkedIn/Twitter share preview | P1 |
| ☐ | 1.04 | Deploy to Vercel | vercel deploy --prod from repo root; set STRIPE_PUBLISHABLE_KEY env var | P0 |
| ☐ | 1.05 | Point custom domain (affective-analytics.com/prob-thinking or subdomain) | Vercel dashboard → Domains → add domain | P1 |
| ☐ | 1.06 | Add Google Analytics or Plausible tracking snippet | Plausible is simpler — one script tag, no cookie banner needed | P2 |

2 — Progress Tracking API

The API built in this session. Deploy it and wire it to the GPT.

|  | # | Task | Notes / Claude Code hints | Pri |
| --- | --- | --- | --- | --- |
| ☐ | 2.01 | Clone API code into affective-analytics repo under /api | Copy all files from this session's output into repo subfolder | P0 |
| ☐ | 2.02 | Create .env from .env.example and fill in WEBHOOK_SECRET | Use any long random string to start — openssl rand -hex 32 | P0 |
| ☐ | 2.03 | Run locally and verify health endpoint | npm run dev → curl http://localhost:3000/health | P0 |
| ☐ | 2.04 | Run smoke test to confirm progress flow works end-to-end | node scripts/smoke-test.js — should complete all 7 steps green | P0 |
| ☐ | 2.05 | Deploy API to Railway (free tier) | railway init → railway up → railway domain to get public URL | P0 |
| ☐ | 2.06 | Set env vars in Railway dashboard | PORT, WEBHOOK_SECRET, SITE_ORIGIN | P0 |
| ☐ | 2.07 | Test deployed API with curl against Railway URL | Replace localhost:3000 with Railway URL in smoke test | P1 |
| ☐ | 2.08 | Swap db.json for Turso (SQLite cloud) before launch | npm install @libsql/client → update db.ts createClient(); add TURSO_URL + TURSO_TOKEN env vars | P1 |

3 — ChatGPT GPT (the course itself)

Build the GPT in the ChatGPT builder. Wire it to the API via Actions.

|  | # | Task | Notes / Claude Code hints | Pri |
| --- | --- | --- | --- | --- |
| ☐ | 3.01 | Create GPT at chat.openai.com/create | Name: 'Probabilistic Thinking Course' — set profile pic + description | P0 |
| ☐ | 3.02 | Write and paste full system prompt into GPT builder | Next task in this project — Claude can write the full prompt | P0 |
| ☐ | 3.03 | Add API Action using gpt-actions-schema.yaml | GPT builder → Configure → Actions → paste YAML → set server URL to Railway URL | P0 |
| ☐ | 3.04 | Set Action authentication to Bearer token | GPT builder → Actions → Authentication → API Key → Bearer | P0 |
| ☐ | 3.05 | Test GPT with a real token from smoke test | Open GPT → type token → verify progress panel loads + lesson starts | P0 |
| ☐ | 3.06 | Write all 31 lesson teaching scripts | Claude can generate all 6 modules — each lesson is a ~300 word teaching thread | P0 |
| ☐ | 3.07 | Embed lesson content in system prompt or as Knowledge file | Under ~100k tokens → embed directly; larger → upload as .txt Knowledge file | P1 |
| ☐ | 3.08 | Test full Module 1 flow start to finish | Complete all 5 lessons, verify markLessonComplete fires, module 2 unlocks | P1 |
| ☐ | 3.09 | Set GPT visibility to 'Anyone with the link' | GPT builder → Publish → set to unlisted (not public) for paid-only access | P0 |

4 — Stripe Payment + Access Provisioning

Collect $99, issue token, send welcome email with GPT link.

|  | # | Task | Notes / Claude Code hints | Pri |
| --- | --- | --- | --- | --- |
| ☐ | 4.01 | Create Stripe account and activate payments | stripe.com → Business → fill in bank details for payouts | P0 |
| ☐ | 4.02 | Create $99 Payment Link in Stripe dashboard | Products → Add product → $99 one-time → Payment Links → create | P0 |
| ☐ | 4.03 | Wire Payment Link URL to 'Enroll Now' button on site | Update 1.02 button href to Stripe Payment Link URL | P0 |
| ☐ | 4.04 | Configure Stripe webhook → POST /webhook on Railway API | Stripe Dashboard → Developers → Webhooks → add endpoint → select checkout.session.completed | P0 |
| ☐ | 4.05 | Set STRIPE_WEBHOOK_SECRET env var in Railway | Copy signing secret from Stripe webhook page → Railway env vars | P0 |
| ☐ | 4.06 | Uncomment stripe.webhooks.constructEvent() in webhook.ts | Replace shared-secret check with proper Stripe signature verification | P1 |
| ☐ | 4.07 | Set up Resend (email) account for welcome email | resend.com → free tier → get API key → add RESEND_API_KEY to Railway | P0 |
| ☐ | 4.08 | Write and wire welcome email with token + GPT link | Uncomment sendWelcomeEmail() in webhook.ts → implement using Resend SDK | P0 |
| ☐ | 4.09 | Do end-to-end test purchase with Stripe test card | Use card 4242 4242 4242 4242 → verify email arrives → verify token works in GPT | P0 |
| ☐ | 4.10 | Switch Stripe from test mode to live mode | Stripe Dashboard → toggle to Live → update STRIPE_SECRET_KEY in Railway | P1 |

5 — Curriculum Content

Write the 31 lesson teaching scripts the GPT will deliver.

|  | # | Task | Notes / Claude Code hints | Pri |
| --- | --- | --- | --- | --- |
| ☐ | 5.01 | Write Module 1 lessons (1.1–1.5): Mental Models for Uncertainty | ~300 words each; Socratic format — teach, ask, correct, advance | P0 |
| ☐ | 5.02 | Write Module 2 lessons (2.1–2.6): Calibration and Overconfidence | Include base rate neglect exercise and planning fallacy real example | P0 |
| ☐ | 5.03 | Write Module 3 lessons (3.1–3.5): Decision Trees and Expected Value | Include a worked decision tree the GPT walks through interactively | P0 |
| ☐ | 5.04 | Write Module 4 lessons (4.1–4.6): Bayesian Reasoning | Medical test false positive example is gold here — use it | P0 |
| ☐ | 5.05 | Write Module 5 lessons (5.1–5.4): Reference Class Forecasting | Kahneman outside view framing; premortem as practical takeaway | P1 |
| ☐ | 5.06 | Write Module 6 lessons (6.1–6.5): Communicating Probabilistic Thinking | Final module — practical, applied, communication-focused | P1 |
| ☐ | 5.07 | Write synthesis lesson for each module (x.5 or x.6 lessons) | Reflection + review + 'what's your key takeaway?' prompts | P1 |
| ☐ | 5.08 | Review all lessons for tone consistency | Voice: direct, Socratic, slightly challenging — not lecture-y | P2 |

6 — Polish + Launch

Pre-launch hardening, then ship.

|  | # | Task | Notes / Claude Code hints | Pri |
| --- | --- | --- | --- | --- |
| ☐ | 6.01 | Add rate limiting to API (prevent token abuse) | npm install express-rate-limit → 60 req/hour per token | P1 |
| ☐ | 6.02 | Add admin endpoint to view all users + progress | GET /admin/users — protected by ADMIN_SECRET env var, not Bearer token | P2 |
| ☐ | 6.03 | Write refund policy page and link from checkout | Stripe supports 7-day no-questions refunds — add as policy URL in Payment Link | P1 |
| ☐ | 6.04 | Test on mobile — verify site and GPT flow work on phone | ChatGPT mobile app supports custom GPTs — test the full session flow | P1 |
| ☐ | 6.05 | Write launch Substack post announcing the course | Frame it around the 'ChatGPT-native' angle — explain why the medium matters | P0 |
| ☐ | 6.06 | Announce on LinkedIn | Short post — problem framing → course exists → link. No long essays. | P0 |
| ☐ | 6.07 | Set up simple analytics on GPT usage (lesson completion rates) | Monthly: pull db.json → count completions per lesson → find drop-off | P2 |

Priority guide: P0 ship-blocker — do before launch P1 important but deferrable P2 polish / post-launch